**BACKLOG SPRINT – Group 10**

**Scrum Master:** Dor Shabat  
**Product Owner:** Mor Shmuel

|  |  |  |
| --- | --- | --- |
| **Assignment** | **Time**  (estimate in hours) | **Allocate to** |
| **Build An Agreement Document** | **4** | **All** |
| Plan schedule for first assignment | 2 | All |
| Tasks ownership allocation | 2 | All |
| **ToDoList Schedule** | 3 | **Mor & Yuval** |
| **Use Case Diagram** | **12** | **Dor & Lior** |
| Create Use Case draft | 5 | Dor & Lior |
| Create Flow of Events | 4 | Dor & Lior |
| Refactor Use Case diagram | 2 | All |
| **Requirements And TBD** | **13** | **All** |
| Create requirements excel file | 5 | Mor & Yuval |
| Create TBD draft | 4 | Dor & Lior |
| Refactor TBD | 4 | All |
| **Answering Assignment 1 Questions** | 3 | Mor & Yuval |
| **Activity And Sequence Diagram** | **12** | **Mor & Dor** |
| Create Activity and Sequence diagram draft | 7 | Mor & Dor |
| Refactor Activity and Sequence diagram draft | 5 | Mor & Dor |
| **Class Diagram** | **12** | **Yuval & Lior** |
| Create Class diagram draft | 5 | Yuval & Lior |
| Refactor Class diagram | 7 | Yuval & Lior |