**BACKLOG SPRINT 2 – Group 10**

**Scrum Master:** Lior Zucker  
**Product Owner:** Yuval Rozner

|  |  |  |
| --- | --- | --- |
| **Assignment** | **Time**  (estimate in hours) | **Allocate to** |
| **UML diagrams** | **21** | **All** |
| Create Activity and Sequence diagrams draft | 7 | Mor, Lior |
| Create Class diagram draft | 6 | Dor, Yuval |
| Refactor Activity and Sequence diagrams | 2 | Mor, Lior |
| Refactor Class diagram | 5 | Dor, Yuval |
| Create package diagram | 1 | Dor, Yuval |
| **Update ToDoList Schedule** | 1 | **Mor, Yuval** |
| **Coding** | **5** | **All** |
| Check Git connections | 1 | All |
| Create and code OCSF java package | 4 | Dor, Mor |
| **DB creation** | **2** | **Dor, Mor** |
| Create data base table | 1 | Dor, Mor |
| DB connection to server | 1 | Dor, Mor |
| **GUI coding** | **4** | **Lior, Yuval** |
| Coding server GUI | 2 | Lior, Yuval |
| Coding client GUI | 2 | Lior, Yuval |
| **Assignment 2 submission** | **4** | **All** |
| Answering Assignment 1 Questions | 2 | All |
| Final prototype review | 1 | All |
| Final assignment 2 review and submission | 1 | All |